Meeting Minutes

28/01/2016

Decided meetings will be every Thursday at 1pm in the Computer Science Common Room.

Agreed on unit testing for quality control. Detail in quality assurance document.

Divided planning documents among the group. Assigned using Gitlab Issue tracking.

Decided reviews will be done on Gitlab by anyone, any document not reviewed by the next meeting will be reviewed then.

29/01/2016

Decided on standards to use in documentation.

Started the Class diagram for the project.

04/02/2016

Divided tasks between ourselves.

Discussed Class diagram and the Libraries we might use. Issue tickets were created to assign the tasks.

05/02/2016

Further discussion on our tasks and how we are going to handle Stage 3. Checked each other's work, and provided clarification to any questions or miscommunications

Gavin is now building the GUI, Andy authentication etc., Chris is doing the staff documents ect and Virgil is also doing some of the document system.

10/02/2016

Check up on progress, generalised discussion and questions about the project. Most of the meeting was doing the work we were assigned.

11/02/2016

More or less the same as the previous meeting. Progress on the assigned tasks are going well, and we believe that we are ahead of schedule at this moment in time.

12/02/2016

Bug correction and work catch up. Asked clarification questions to David so he can ask Miles on our behalf.

18/02/2016

Discussed stage 4. The previous roles/tasks that were assigned before are still the same. Raised concerns that code was not commented well. A lot of this meeting was reading each other’s code. We want to make sure that there are no issues when we merge our work.

We also started talking about what is needed next, e.g. GUI is in the progress of being attached to the Authentication class. Document classes are all progress really well; we are all thinking that work will be done earlier than we thought it would be done.

Documents are being updated and the talks about the alterations document has started.

19/02/2016

Not much discussion in this meeting, essentially this was a coding meeting. This is where we will assist each other if somebody is stuck, ask questions about each other’s code and what we should do. E.g. Andrew talked about how he was changing/adding to his classes, as did Chris.

25/02/2016

This was more discussion about the stage 4 requirements. This meeting was heavily focused on the alterations document, which we are finding a difficult document to fill out. We feel that we have done very well and there are very little problems without plans so far. This means that we have been struggling to think of any justifiable alterations. We did talk about that git would not work on Chris’s computer so we suggested that he use raptor or send one of us the files and we will upload them.

26/02/2016

This was mostly a programming meeting. We discussed about one of the classes Chris created, we decided that perhaps he could do it a different way, which would be better than his current. We talked about array lists, switch statements and about his gitlab issues. We were attempting to allow Andrews classes to access Chris’s classes, we have now resolve this problem.

3/03/2016

Our regular weekly meeting, general discussion about our correct work, what problems.

4/03/2016

Workshop class, yet again helping each other develop. Ask any questions that we wanted to know the answer to Miles.

10/04/2016

We still have issues with Chris computer not being about to use gitlab properly. The work was shared by sending it to another group member to commit it. We realise that reading week is coming very seen so we wanted to make sure that we all knew what we were going to do over this time period. Basically agreed to meet each other now and again during this time as some of us will be on campus.

15/03/2016

Gavin met with Chris. This was a very informal meeting as it was initially to discuss the project, but general work we needed to do at The University of Kent. The discussion did involve some talk about the project. Gavin showed Chris is work and asked for feedback. However, Chris said the work Gavin had done was fine, other than that, generalised talk about the project.

18/03/2016

A group meeting was scheduled between the options talk and the poster fair. This was a programming sessions and we continued creating the document classes, database, GUI etc.

21/03/2016

This was our last meeting before the deadline. We discussed the index and what we were going to let it access. Andrew and Virgil assisted each other heavily in this meeting, relating to the document and file classes.